## Slide 1: Agile For Chada Tech
A straightforward breakdown and analysis

## Slide 2: Understanding Scrum-Agile Methodology
Definition: The Scrum-Agile approach is a framework for iterative software development that promotes flexibility, collaboration, and continuous improvement.
Key Facets:
  Iterative development cycles called "sprints"
  Roles: Product Owner, Scrum Master, Development Team
  Events: Sprint Planning, Daily Stand-ups, Sprint Review, Sprint Retrospective
  Artifacts: Product Backlog, Sprint Backlog, Increment

## Slide 3: Roles in Scrum-Agile Team
Product Owner:
  Definition: Represents the stakeholders and ensures that the team delivers value to the customer.
  Importance: Prioritizes the product backlog, clarifies requirements, and accepts completed work.
Scrum Master:
  Definition: Facilitates the Scrum process, removes impediments, and ensures the team adheres to Scrum principles.
  Importance: Enables collaboration, fosters self-organization, and facilitates continuous improvement.
Development Team:
  Definition: Cross-functional group responsible for delivering the product increment.
  Importance: Works collaboratively to implement user stories, test functionality, and deliver value to the customer.

## Slide 4: SDLC Phases in Agile Approach
Planning:
  Definition: Establishes the sprint goal and selects user stories for implementation.
  Importance: Sets the direction for the sprint and ensures alignment with stakeholder priorities.
Execution:
  Definition: Development team implements user stories, conducts testing, and delivers working software increment.
  Importance: Focuses on delivering value to the customer and ensuring that the product meets quality standards.
Review:
  Definition: Stakeholders review the completed work and provide feedback.
  Importance: Validates progress, gathers feedback for iteration, and ensures alignment with customer expectations.
Retrospective:
  Definition: Team reflects on the sprint, identifies areas for improvement, and plans for adjustments.
  Importance: Facilitates continuous improvement, enhances team collaboration, and drives efficiency.

## Slide 5: Waterfall vs. Agile Development
Waterfall Approach:
  Sequential phases: Requirements, Design, Implementation, Testing, Deployment
  Fixed scope and timeline
  Minimal customer involvement until the end
  Changes are costly and time-consuming
Agile Approach:
  Iterative and incremental development
  Adaptive to changing requirements
  Customer involvement throughout the process
  Emphasizes collaboration, flexibility, and responsiveness

## Slide 6: Factors for Choosing Approach
Project Complexity:
  Agile: Well-suited for complex and evolving projects with changing requirements.
  Waterfall: Suitable for straightforward projects with stable requirements.
Customer Involvement:
  Agile: Requires active customer involvement and feedback throughout the development process.
  Waterfall: Limited customer involvement until the end of the project.
Flexibility and Adaptability:
  Agile: Offers flexibility to adapt to changing requirements and priorities.
  Waterfall: Less flexible, changes are difficult to accommodate once the project is underway.

## Slide 7: Conclusion
Based on our experience with the SNHU Travel project, the Agile approach proved effective in delivering value to our customers through collaboration, flexibility, and continuous improvement.

## Slide 8: References
Schwaber, K., & Sutherland, J. (2017). The Scrum Guide.
Pressman, R. S. (2014). Software Engineering: A Practitioner's Approach.
Beck, K., et al. (2001). Manifesto for Agile Software Development.